Morning meeting - 26/11/19

Eysteinn: Setting up the log on github, finish up on use cases, work on the state diagram/s

Guðmundur: Writing up the state diagram and finishing up the requirements list. Then trying to finish the user group analysis

Garrett: Cleaning up requirement lists, adding UX goals, helping with diagrams (class, state, etc.).

Klevis: class, state diagram

Óskar: Finishing up Use cases, upon completion look into class diagrams

End of day report - 26/11/19

Eysteinn: finished up on the sources in the use cases, initial commits on github.

Guðmundur: Finished the state diagram sketch, finished requirement list and the user group analysis. I also finished the wireframe for the application.

Garrett: Completed functional and non-functional requirements, added functional requirements to sources in use cases, helped with wireframe design.

Klevis: Class diagrams.

Óskar: Finished up Use Cases.

Morning Meeting - 27/11/19

Eysteinn: Create a to-do-list and make a template of design report

Guðmundur: Polishing up the wire-frame. Going over non-functional requirements, efficiency and UX goals

Garrett: Working on framework for scrolling based TUI, tied in to wireframe design.

Klevis: Continuation of class diagram.

Óskar: Checking that Use cases match with functional requirements

End of day report - 27/11/19

Eysteinn: created to do list 50% done and made a template of design report.

Guðmundur: Finished the wire-frame

Garrett: Finished framework for TUI.

Klevis: Finished class diagram

Óskar: Matched Use cases to functional requirements then looked into class diagrams.

Morning Meeting 28/11/19

Eysteinn: Set up the design report, finish to-do-list and write intro for the design report and inquire more information from teachers regarding state diagrams and interviews.

Garrett: Redesigning state diagram, creating shell example for classes in the TUI.

Guðmundur: Creating the state diagram and starting the design report

Klevis:

Óskar: Continue working on Class Diagrams

End of day report - 27/11/19

Eysteinn: I set up the design report, finished to-do-list, made a state diagram for the “Update information” use case and got some interview info (We can test UX with the wireframe)

Garrett: Worked on the logic layer for classes. Misc functionality detailed in versions v\_004 -> v\_009. Added Changelog.

Guðmundur:

Klevis: working on more state diagrams

Óskar: Class diagram then talked about data-structures

Morning meeting - 29/11/19

Eysteinn: Create more state diagrams, finish the design report and turn it in.

Garrett: Reformatting data classes, adding initial framework for logic layer.

Guðmundur: Having his tonsils removed

Klevis: Create 2 more state diagrams(update user and create a voyage)

Óskar:

End of day report - 29/11/19

Eysteinn: Turned in the design report, made a state diagram.

Garret:

Guðmundur:

Klevis:

Óskar: